## Slide 1: Camera Project
By
Gurveer Mehat
Apr22Enable1

## Slide 2: Intro
MVP
  Crud functions for camera and lens program.
Fundamentals
  Jira, Git, Java, MySQL, HTML and JS
Scope
  Solo , Project lead is me. Documents, Read me, PNG of tables

## Slide 3: Risk Assessment

## Slide 4: Moscow
Must have
- CRUD camera
- CRUD lens
Could have
- Css formatting
- Multiple users
Shouldn’t have
-photo database
-online file storage

## Slide 5: ERD
After

## Slide 6: UML Class

## Slide 7: Sprints

## Slide 8: Tasks
Task also had there own user story in Jira
  This made Jira integration easier

## Slide 9: User Stories

## Slide 10: GitHub

## Slide 11: Developer Journey
Week 1 new languages
Week 2 knowledge of external apps to help code
Week 2.5 further developed knowledge of Css/js

## Slide 12: Version control
0.0.1 – backend
0.0.2 - frontend
Next time
0.1.1 – individual functions
i.E - Sprint completed . Epic . Issue

## Slide 13: Test Coverage
59.7%
SonarQube error
  Didn’t complete smell test

## Slide 14: CRUD
CRUD in-progress for Camera and Lens
Update not working
Error 500 on read by id

## Slide 15: Unit testing
Used Mockito
  Isolate the code
Tested try aspect of CRUD code

## Slide 16: Demo
Quick test of application

## Slide 17: Sprint review
Integrating git bash and Jira
Services and controller Errors
Which increased time spent on crud tasks
Current goal is complete as much as possible
For next time, ask for help don’t push it back
Have a better day-to-day plan

## Slide 18: Thank you for listening
Any questions?